PROJECT CHARTER

AttachLink — Digital Industrial Attachment & Internship Placement Platform

| Project Title | AttachLink — A Digital Platform for Industrial Attachment & Internship Placement |
| --- | --- |
| Prepared By | [Your Full Name] |
| Institution | [Your Institution Name] |
| Programme | Diploma in Information Technology |
| Supervisor | [Supervisor's Name] |
| Date | [Date] |
| Version | 1.0 |

# 1. Project Background

Diploma and degree students are typically required to complete a period of industrial attachment or internship before graduating. In practice, most students search for placements by physically visiting company after company with printed application letters, with no advance knowledge of which organisations are accepting students, what departments have openings, or what the requirements are. This process is time-consuming, costly (transport, printing), inefficient, and often discouraging, particularly for students without existing networks or connections.

This project proposes a web-based platform that digitises the attachment-seeking process end-to-end: students create profiles and apply to verified openings online, and companies manage postings and applications through a dashboard, replacing the current walk-in, letter-based approach.

# 2. Problem Statement

There is currently no structured, accessible platform that connects students seeking industrial attachment or internship placements with companies offering them. Students rely on informal, inefficient, in-person methods to find opportunities, while companies lack an organised system to advertise openings and screen applicants. This results in wasted time and resources for both parties and, in many cases, students struggling to secure a placement within required institutional timeframes.

# 3. Project Objectives

General Objective:

To design and develop a web-based platform that connects students with companies offering industrial attachment and internship opportunities, streamlining the search, application, and placement process.

Specific Objectives:

| 1 | Design and implement a web-based platform that allows students to create verified profiles and search for available industrial attachment / internship opportunities. |
| --- | --- |
| 2 | Enable registered companies to create organisational accounts, post attachment openings, and manage incoming applications digitally. |
| 3 | Develop an application-tracking system that lets students monitor the status of their applications in real time (pending, reviewed, shortlisted, accepted, rejected). |
| 4 | Implement a matching mechanism that scores and ranks a student's profile against a company's stated requirements to improve placement relevance. |
| 5 | Provide an administrative dashboard for institution staff to verify student and company accounts and oversee platform activity. |
| 6 | Evaluate the usability and effectiveness of the system through testing with a sample of students and prospective employer contacts. |

# 4. Project Scope

| In Scope | - Student registration, profile creation, and CV upload - Company registration and posting of attachment/internship openings - Search, filter, and apply functionality for students - Application status tracking for students and companies - Basic profile-to-listing match scoring - Admin panel for verifying accounts and moderating listings - Responsive web interface accessible on desktop and mobile browsers |
| --- | --- |
| Out of Scope | - Native mobile applications (iOS/Android) - Direct integration with institution student-records systems (manual/admin verification will be used instead) - Payment processing of any kind - Automated digital logbook and supervisor report submission (proposed as future enhancement) - Multi-language support |

# 5. Key Stakeholders

| Stakeholder | Role / Interest |
| --- | --- |
| Students (end users) | Primary users seeking attachment/internship placements |
| Companies / Organisations | Post openings and review applications |
| Institution / Attachment Office | Verifies students, may oversee compliance |
| Project Supervisor | Guides, reviews progress, and assesses the project |
| Examiners / Panel | Evaluate the final system and documentation |

# 6. Deliverables

| Project Proposal | Documented problem statement, objectives, and justification |
| --- | --- |
| System Design Documents | ERD, use-case diagrams, wireframes/mockups |
| Working Web Application | Fully functional frontend, backend, and database |
| Source Code Repository | Version-controlled codebase with README and setup instructions |
| Testing Documentation | Test cases and results, including usability feedback |
| Final Project Report | Complete written report following institutional guidelines |
| Presentation / Demo | Live demonstration of the working system to examiners |

# 7. Project Timeline

Indicative schedule for a solo diploma project (adjust weeks to match your actual submission deadline):

| Phase | Duration | Key Activities |
| --- | --- | --- |
| Phase 1: Planning | Weeks 1–2 | Problem research, proposal writing, requirements gathering |
| Phase 2: Design | Weeks 3–4 | ERD, database schema, wireframes, system architecture |
| Phase 3: Development I | Weeks 5–8 | Authentication, student & company profiles, listings CRUD |
| Phase 4: Development II | Weeks 9–11 | Application tracking, matching score, admin dashboard |
| Phase 5: Testing | Weeks 12–13 | Unit testing, usability testing, bug fixing |
| Phase 6: Documentation & Submission | Weeks 14–15 | Final report writing, presentation preparation, submission |

# 8. Resources Required

- A personal computer/laptop with internet access for development and research

- Code editor (e.g., VS Code) and version control (Git/GitHub)

- Frontend framework (e.g., React, or HTML/CSS/JavaScript with Bootstrap)

- Backend framework (e.g., Node.js with Express, or Django/Flask)

- Relational database (e.g., PostgreSQL or MySQL)

- Free-tier hosting/deployment platform for demonstration (e.g., Render, Vercel, Railway)

- Access to a small sample of students and, where possible, local businesses for usability testing

# 9. Risks & Mitigation

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Limited time to complete all planned features solo | High | Prioritise core housing/application module first; treat matching score and extras as stretch goals |
| Low participation from real companies during testing | Medium | Use seeded/sample company data and a small group of willing local businesses or simulated accounts for demo purposes |
| No official API to verify student enrolment | Medium | Use manual admin approval workflow instead of automated verification |
| Scope creep from adding too many features | Medium | Stick to the defined in-scope list; log extra ideas as future work |
| Technical issues (hosting, deployment, data loss) | Low | Maintain regular backups and use version control (Git) throughout development |

# 10. Success Criteria

- Students can register, build a profile, and successfully search and apply for attachment opportunities.

- Companies can register, post openings, and view/manage applications without direct developer intervention.

- The system correctly tracks and updates application status end-to-end.

- The matching feature returns a relevant compatibility score for at least a defined test dataset of students and listings.

- The system is demonstrated successfully to the supervisor/examining panel with no critical failures.

- The final report clearly documents the problem, design decisions, and evaluation of the system.

# 11. Approval

This charter outlines the agreed scope, objectives, and plan for the AttachLink project and serves as a reference point throughout development.

Prepared by: ______________________________          Date: ____________

Supervisor approval: ________________________          Date: ____________